Brixton

Shopify Multi-Store Consolidation & Migration

Date: Jan 14, 2026

Lead Consultant:  Justin Lombardi

### Opening Statement

This Statement of Work (“SOW”) dated January 14, 2026 describes the services to be performed by Power Cloud Consulting (“PC”) for Brixton. In order to move forward with this estimate from Power Cloud Consulting, it must be signed and returned.

### Problem Statement

Brixton currently manages its retail (POS) storefronts through separate Shopify accounts, leading to fragmented inventory visibility and redundant integration maintenance. The current Celigo/NetSuite architecture is built for a 1:1 store-to-account relationship.

The move to a unified "Multi-Location" Shopify account requires a fundamental shift in how data is routed. Without a formal reconfiguration, NetSuite will fail to distinguish which physical store an order originated from, leading to incorrect GL postings, depleted inventory at the wrong locations, and a loss of customer historical data tied to specific retail sites.

### Proposed Solution

The solution involves a migration of POS store data into the primary Shopify instance as "Locations" and a comprehensive update of the Celigo Integrator.io flows.

Key Migration & Configuration Steps:

- Shopify Location Mapping: Extract unique Shopify Location IDs for each POS store and map them to the corresponding Internal IDs of NetSuite Locations.

- Order Flow Logic Update: Enable the "POS" settings within the Celigo Integration App. This allows the flow to reference the FulfillmentOrder object to ensure that even if an order is fulfilled in-store, the correct NetSuite location is credited.

- Inventory Sync Rebuilding: Replace the global inventory sync with a "Multi-Location" mapping. This ensures NetSuite pushes stock levels specifically to the matching Shopify Location ID rather than a general account balance.

- Customer Data Migration & Mapping: Perform a data scrub of existing POS customers. We will explore the use of a "Source Store" tag or custom field to map customers to their primary location during the Shopify import, ensuring the "Shopify Customer to NetSuite Customer" flow maintains this relationship.

- Refund & Fulfillment Alignment: Update the "NetSuite Fulfillment to Shopify Fulfillment" and "Shopify Refund to NetSuite Credit Memo" flows to include location-specific routing logic, preventing accounting variances.

- UAT (User Acceptance Testing): Conduct "Real-World" POS testing where a transaction is processed at a physical terminal to confirm the order, payment, and inventory deduction sync to the correct NetSuite node in real-time.

### Custom Fields & Records

| Name | Purpose |
| --- | --- |
| Shopify Location ID | A field on the NetSuite Location record used by Celigo to route inventory and orders to the correct Shopify node. |
| Original Store Tag | A custom field on the Customer Record to preserve the legacy store identity for migrated POS customers. |
| POS Transaction Type | A mapping field on the Sales Order to distinguish between "Web" and "Retail POS" for financial reporting. |

### Assumptions

- Unified SKU Architecture: All items across the legacy POS stores use the same SKUs as the main Shopify account.

- Celigo Versioning: Brixton is using the "Shopify-NetSuite Integration App" (standard edition or higher) which supports multi-location logic.

- Historical Data: This SOW covers the mapping and flow logic for migration; the actual bulk export/import of historical CSV data from legacy Shopify accounts is to be managed by Brixton or scoped as a separate data migration task.

- Shopify POS Pro: Locations being migrated are assumed to be using Shopify POS Pro for advanced location-based features.

### Level of Effort

The Level of Effort for this customization is 12-16 Hours per POS Location. The Level of Effort for this customization includes:

- Custom field/Record creation and validation

- SuiteGL script development and testing

- User Acceptance Testing

- Documentation